Page 1 of 4

U.S. ATLAS PROJECT

BASELINE CHANGE PROPOSAL (BCP)

| 1) BCP Number: |  | 2) BCP Title: ETC Re-Baseline of WBS 1.1 Silicon System |  |
| --- | --- | --- | --- |
| 3) Budget Number: WBS 1.1 |  | 4) MSA Title: U.S. ATLAS |  |
| 5) Date Submitted (Project Office): |  |  |  |
| 6) Change Designation: Priority [ ] Routine [ X ] | 7) BCP Level Level 0 [ ] Level 2 [ ] Level 1 [ ] Level 3 [X] | 8) Directed Change? Yes [ ] No [X ] |  |
| 10) Point of Contact: M. Gilchriese 11) Phone: 510-486-6790 12) FAX : 510-486-5101 12a) E-mail: gilg@sts.lbl.gov 13) Address: Lawrence Berkeley National Laboratory, MS50B-6208, 1 Cyclotron Rd., Berkeley CA 94720 |  |  |  |
| 14) Change Description: An Estimate-To-Complete(ETC) for WBS 1.1 was performed to determine the costs of completing the Silicon Subsystem from October 1, 1999 to the end of the Project. The major changes relative to the Baseline are summarized here: Pixel Subsystem(baseline development phase only) WBS 1.1.1.1 Addition of funds for design, integration and fabrication of services prototypes and mockups including flex cables, other cables and coolant connections. Addition of funds for procurement of an optical coordinate measuring machine. WBS 1.1.1.4 Addition of funds for additional prototypes of flex hybrids and for loading, testing and assembly of these hybrids. Silicon Strip Subsystem WBS 1.1.2.1 Increased scope of IC procurement, changing baseline scope from about 30% of all ICs need for the ATLAS SCT to 45%. Revised costs based on new baseline IC(ABCD0, including acceleration of preproduction fabrication. Addition of funds for systems engineering and administrative support for IC electronics. Additional engineering for IC test systems. WBS 1.1.2.2 Reduction in scope of hybrid activities to eliminate procurement of hybrid substrates. WBS 1.1.2.3 Reduction in scope of module activities to eliminate procurement of thermal baseboards. Increased labor for mounting ICs to hybrids, hybrid testing and for module assembly and testing. ReadOut Drivers Revised definition of US deliverables to be 100% of ROD VME boards and associated crates to define precisely the interface with other elements of the SCT and pixel readout/DAQ system(eg. back-of-crate cards and readout controller cards) provided by non-US ATLAS members. Revised estimates for prototype and production parts costs based on more mature design/schematic. |  |  |  |
| 15) Change Justification: Required to meet baseline scope commitments, baseline(revised) schedule and finish ETC process. |  |  |  |
| 16) Impact of Non-Approval: Not able to meet baseline scope commitments or schedule. |  |  |  |

Page 2 of 4

U.S. ATLAS PROJECT

BASELINE CHANGE PROPOSAL (BCP)

| 17) BCP Number: | 18) BCP Title: ETC Re-Baseline of WBS 1.1 Silicon System |  |  |
| --- | --- | --- | --- |
| 19) Impact on Cost Baseline: (AY$ in Thousands) | Baseline | Proposed | AY$ FY97$ Change Change |
| 20) Impact on Funding Profile: See ETC database for details of impact. |  |  |  |
| 21) Explanation of Impact on Cost and Funding Baselines: |  |  |  |
| 22) Impact on Schedule Baseline: New baseline schedules were developed as part of the ETC process. Summary of L2 milestone changes is given below. |  |  |  |
| 23) Explanation of Impact on Schedule Baseline: New baseline has been defined. |  |  |  |

Page 3 of 4

U.S. ATLAS PROJECT

BASELINE CHANGE PROPOSAL (BCP)

| 24) BCP Number: | 25) BCP Title: ETC Re-Baseline of WBS 1.1 Silicon System |  |  |  |
| --- | --- | --- | --- | --- |
| 26) Impact on Scope Baseline: See item 14 for more details |  |  |  |  |
| Item |  | Baseline | Proposed | Change |
| WBS 1.1.2.1 IC baseline scope(good ICs in experiment) WBS 1.1.2.2 Hybrids(good substrates in experiment) WBS 1.1.2.3 Modules(thermal baseboards in experiment) |  | 18069(30%) 670 670 | 27104(45%) 0 0 | 9035(15%) 670 670 |
| 27) Explanation of Impact on Scope Baseline: |  |  |  |  |
| 28) Other Impacts: (Health, Safety, Environment, etc.) |  |  |  |  |
| 29) Interim or Corrective Actions: None |  |  |  |  |

Page 4 of 4

U.S. ATLAS PROJECT

BASELINE CHANGE PROPOSAL (BCP)

| 30) BCP Number: | 31) BCP Title: ETC Re-Baseline of WBS 1.1 Silicon System |  |  |
| --- | --- | --- | --- |

PROJECT DISPOSITION - LEVEL 3

| 32) REVIEW RECOMENDATIONS: |  |
| --- | --- |
| U.S. ATLAS Project Manager W. Willis | Disposition [ ] Approve [ ] Reject |
|  | DATE: |
| BNL Associate Laboratory Director T. Kirk | Disposition [ ] Approve [ ] Reject |
|  | DATE: |

# LHC PROJECT MANAGER DISPOSITION – LEVEL 2

| LHC Project Manager J. Yeck | Disposition [ ] Approve [ ] Reject |
| --- | --- |
|  | DATE: |
| NSF Project Manager | Disposition [ ] Approve [ ] Reject DATE: |

## AGENCY DISPOSITION - LEVEL 1

| 33) Joint Oversight Group | RECOMMENDATION |
| --- | --- |
| Title: Date |  |
| Title: Date |  |
| Title: Date |  |
| Title: Date |  |
| Title: Date |  |
| ATLAS/CERN | RECOMMENDATION |
| Title: Date |  |
| Title: Date |  |
| Title: Date |  |
| Title: Date |  |
| DISPOSITION |  |
| Chairperson Date [ ] Endorsed [ ] Approved [ ] Rejected |  |
| 34) Explanation (If Action is Approved with Conditions, or Not Concurred Upon) |  |