U.S. ATLAS MOU NO. ?/00

Amendment

to

Memorandum of Understanding

between

The Ohio State University

and

The U.S. ATLAS Project Office

for Fiscal Year FY 2000

September 3, 1999

1.	Introduction

This Amendment is made to provide details of the work agreed to between the parties making the Memorandum of Understanding covering the specific  period of performance from October 1, 1999 through September 30, 2000.  It is subject to all the points of agreement and conditions in the current version of the parent Memorandum and the current version of the U.S. ATLAS Project Management Plan (U.S. ATLAS 97-7).

2.	Personnel

2.1.	List of Scientific Personnel

Participating scientists with anticipated fraction of their research time committed to ATLAS during this period of performance are:

| Name | ATLAS Fraction | Other Research Commitments/Comments |
| --- | --- | --- |
| K.K. Gan | 0.5 | CLEO |
| K. Honscheid | 0.05 | CLEO/BTeV |
| H. Kagan | 0.5 | CLEO/RD42 |
| R. Kass | 0.3 | CLEO |

2.2.	Institutional Board Representative

Harris Kagan is the present representative of The Ohio State University on the U.S. ATLAS Collaboration Board.

2.3.	List of Technical Personnel

Participating technical personnel with the anticipated fraction of their time committed to ATLAS during this period of performance and their source(s) of support are:

Engineers

| Name | ATLAS Fraction | Source of Support |
| --- | --- | --- |
| None |  | ATLAS Project |
| K. Fischbach | 0.5 | DOE Base |
| C. Rush | 0.2 | OHIO STATE UNIVERSITY |

Designers

| Name | ATLAS Fraction | Source of Support |
| --- | --- | --- |
| None |  | ATLAS Project |

Technicians

| Name | ATLAS Fraction | Source of Support |
| --- | --- | --- |
| None |  | ATLAS Project |
| B. Wells | 0.5 | OHIO STATE UNIVERSITY |
| D. S. Smith | 0.5 | DOE Base |

Software Professionals

| Name | ATLAS Fraction | Source of Support |
| --- | --- | --- |
| None |  |  |

Others

| Name | ATLAS Fraction | Source of Support |
| --- | --- | --- |
| None |  | ATLAS project |
| Shop personnel | 0.5 | OHIO STATE UNIVERSITY |
| Student tester | 0.5 | OHIO STATE UNIVERSITY |

2.4.	Other Key Personnel

The Environment, Safety and Health officer for The Ohio State University currently responsible for compliance with applicable ES&H policies associated with ATLAS participation by this institution is Mike St. Clair of The Ohio State University.  The Quality Assurance officer for The Ohio State University currently responsible for QA compliance of tasks performed by this institution is K.K. Gan of The Ohio State University.

3. 	Design, Prototype, Production and Installation Responsibilities

3.1.	Design, Prototype and Production Responsibilities for this Period of Performance

3.1.1	Deliverables:  From U.S. ATLAS Project Funds:

The OHIO STATE UNIVERSITY will receive a total of $45K for work on the Silicon Subsystem (WBS 1.1.1) FY00 ATLAS Project funds for the work and deliverables summarized in the tables below.

| WBS (L5) | Pixel System | 45 |
| --- | --- | --- |
| 1.1.1.2 | Pixel Sensors | 15 |
| 1.1.1.2.3 | Production | 15 |
|  | Contribution to the preproduction order of pixel sensors |  |
| 1.1.1.3 | Pixel Electronics |  |
| 1.1.1.3.1 | Design/Engineering | 0 |
|  | Design of integrated circuit components for optical data transmission and reception |  |
| 1.1.1.3.2 | Development/Prototypes | 30 |
|  | Procurement of Honeywell multi-project wafers (prior year funding) |  |
|  | Contribution to procurement thru CERN of DMILL and Honeywell 1st rad-hard prototypes (prior year funding) |  |
|  | Contribution to procurement of 2nd rad-hard prototypes (30K) |  |
|  | Testing of integrated circuit prototypes |  |
| 1.1.1.5 | Pixel Modules |  |
| 1.1.1.5.1 | Design/engineering | 0 |
|  | Design of optical connections |  |
| 1.1.1.5.2 | Development/Prototypes | 0 |
|  | Fabrication of prototypes of optical package and test |  |

3.2.	Coordination and  Reporting

The U.S. ATLAS L2 Manager for the silicon subsystem is M. Gilchriese. The institution contact person for silicon subsystem activities at The Ohio State University is K.K. Gan. The task managers for silicon subsystem activities carried out at The Ohio State University are as follows:

WBS 1.1.1.3 Pixel Electronics (R. Kass)

WBS 1.1.1.5 Pixel Modules (K.K. Gan)

3.3.	Collaboration with Other Groups and Institutions (no amendments are included in this section)

Design, construction and installation related to the silicon subsystem will be carried out in close communication and collaboration with other groups working on this and related subsystems.

4.	Contribution of Effort, Services and Equipment

4.1.	Effort

Subject to adequate funding by DOE or NSF, The Ohio State University will provide support for the scientific and technical personnel as indicated in section 2 during this period of performance.

5. 	Costs and Funding

An amount of $45K from ATLAS Project funds will be provided for the period October 1, 1999 - September 30, 2000 to cover work described under 3.1.1.

An amount of $15K (matching funds) will be provided by The Ohio State University for the period October 1, 1999 - September 30, 2000 to cover work described under 3.1.1.

6.	Administration (no amendments are included in this section)

7.	General Considerations (no amendments are included in this section)

8.	Schedules and Milestones

The Ohio State University will make every effort to carry out their institutional responsibilities consistent with the overall ATLAS schedule.  In this amendment are listed the program milestones for this period of performance.

8.1.	Design, Fabrication and Installation Milestones

The program milestones for this period of performance relevant to The Ohio State University are listed here:

| WBS | Item | Baseline | Current | Milestone |
| --- | --- | --- | --- | --- |
| 1.1.1 | Pixel System | 29-May-00 | 1-Sep-00 | Baseline review |
| 1.1.1.2 | Pixel Sensors |  |  |  |
| 1.1.1.2.1 | Design/Engineering |  |  |  |
|  |  | 20-Jan-00 | 20-Jan-00 | Final Design Review |
|  |  | 19-Jul-00 | 19-Jul-00 | Complete preproduction design |
| 1.1.1.2.2 | Development/Protos |  |  |  |
|  |  | 20-Jan-00 | 20-Jan-00 | Complete testing 2nd prototypes |
| 1.1.1.2.3 | Production |  |  |  |
|  |  | 20-Jan-00 | 20-Jan-00 | Select production detector type |
|  |  | 20-Jan-00 | 20-Jan-00 | Select detector vendors |
|  |  | 24-Feb-00 | 24-Feb-00 | Start preproduction procurement |
|  |  | 22-Jun-00 | 22-Jun-00 | Complete preproduction procurement |
| 1.1.1.3 | Pixel Electronics |  |  |  |
| 1.1.1.3.1 | Design/Engineering |  |  |  |
|  |  | 5-Mar-99 | 15-Nov-99 | FDR of 1st Honeywell SOI proto |
|  |  | 2-Apr-99 | 15-Jan-00 | Compl. Design of 1st Honey. SoI proto |
|  |  | 12-Jun-00 | 15-Oct-00 | FDR of 2nd rad-hard proto |
|  |  | 7-Jul-00 | 15-Nov-00 | Compl. Design of 2nd rad-hard proto |
| 1.1.1.3.2 | Development/Protos |  |  |  |
|  |  | 9-Dec-99 | 15-Jun-00 | Compl. Testing of 1st DMILL proto |
|  |  | 25-Aug-99 | 15-Apr-00 | Compl. Fab of 1st Honey SOI proto |
|  |  | 15-Feb-00 | 15-Sep-00 | Compl. Testing 1st Honey SOI proto |
|  |  | 19-Jan-00 | 15-Jun-00 | Review design approach |
|  |  | 29-Feb-00 | 15-Jul-00 | Vendor selection |
| 1.1.1.5 | Pixel Modules |  |  |  |
| 1.1.1.5.1 | Design/Engineering |  |  |  |
|  |  | 17-Sep-99 | 25-Sep-99 | 2nd prototype design review |
|  |  | 14-Oct-99 | 14-Oct-99 | Compl. 2nd prototype design |
|  |  | 2-Oct-00 | 2-Oct-00 | 3rd prototype design review |
|  |  | 27-Oct-00 | 27-Oct-00 | Compl. 3rd prototype design |
| 1.1.1.5.2 | Development/Protos |  |  |  |
|  |  | 18-Mar-99 | 1-Oct-99 | Compl. Tests of 1st prototypes |
|  |  | 3-Apr-00 | 3-Apr-00 | Compl. Tests of 2nd prototypes |
|  |  | 3-Apr-00 | 3-Apr-00 | Select production module vendors |

9.	Makers and Concurrence

The following persons concur in the terms of this Amendment.  These terms will be updated as appropriate in later Amendments to this Memorandum.

Makers of this Memorandum:

William J. Willis	date	Professor of Physics	date

U.S. ATLAS Project Manager		The Ohio State University

M. Gilchriese	date

Silicon Subsystem L2 Manager

Concurrence:

Thomas B.W. Kirk	date

Associate Director, BNL