U.S. ATLAS MOU NO. ??/00

Amendment

to

Memorandum of Understanding

between

University of California, Santa Cruz

and

The U.S. ATLAS Project Office

for Fiscal Year FY 2000

September 28, 1999

1.	Introduction

This Amendment is made to provide details of the work agreed to between the parties making the Memorandum of Understanding covering the specific period of performance from October 1, 1999 through September 30, 2000.  It is subject to all the points of agreement and conditions in the current version of the parent Memorandum and the current version of the U.S. ATLAS Project Management Plan (U.S. ATLAS 97-7).

2.	Personnel

2.1.	List of Scientific Personnel

Participating scientists with anticipated fraction of their research time committed to ATLAS during this period of performance are:

| Name | ATLAS Fraction | Other Research Commitments/Comments |
| --- | --- | --- |
| T. Dubbs | 100 % |  |
| A. A. Grillo | 90 % | BaBar |
| H.F.W. Sadrozinski | 40 % | BaBar, ZEUS, GLAST |
| A. Seiden | 50 % | BaBar, ZEUS |

2.2.	Institutional Board Representative

Abe Seiden is the present representative of University of California, Santa Cruz on the U.S. ATLAS Collaboration Board.

2.3.	List of Technical Personnel

Participating technical personnel with the anticipated fraction of their time committed to ATLAS during this period of performance and their source(s) of support are:

Engineers

| Name | ATLAS Fraction | Source of Support |
| --- | --- | --- |
| E. Spencer | 65 % | ATLAS Project + DOE Base Program |
| S. Kashigan | 40 % | ATLAS Project + DOE Base Program |
| A. Webster | 20 % | DOE Base Program |

Designers

| Name | ATLAS Fraction | Source of Support |
| --- | --- | --- |
| none |  |  |

Technicians

| Name | ATLAS Fraction | Source of Support |
| --- | --- | --- |
| W. Rowe | 30 % | DOE Base Program |
| M. Wilder | 90 % | ATLAS Project + DOE Base Program |

Software Professionals

| Name | ATLAS Fraction | Source of Support |
| --- | --- | --- |
| none |  |  |

Others

| Name | ATLAS Fraction | Source of Support |
| --- | --- | --- |
| Students | 10 % | ATLAS Project |

2.4.	Other Key Personnel

The Environment, Safety and Health officer for University of California, Santa Cruz responsible for compliance with applicable ES&H policies associated with ATLAS participation by this institution is currently Greg Cohn of the University of California, Santa Cruz.  The Quality Assurance officer for University of California, Santa Cruz responsible for QA compliance of tasks performed by this institution is currently Abe Seiden of University of California, Santa Cruz.

3. 	Design, Prototype, Production and Installation Responsibilities

3.1.	Design, Prototype and Production Responsibilities for this Period of Performance

3.1.1	Deliverables: From U.S. ATLAS Project Funds:

UCSC will receive a total of $568.0K FY00 ATLAS Project funds for the work and deliverables summarized in the tables below.

| 1.1.2 | Silicon Strip System | 568.0 |
| --- | --- | --- |
| WBS (L5) | Silicon Strip IC Electronics | 480.0 |
| 1.1.2.1.3 | Production | 480.0 |
|  | Procurement of preproduction and production ICs |  |
| WBS (L5) | Silicon Strip Hybrids | 69.0 |
| 1.1.2.2.3 | Production | 69.0 |
|  | Procurement of preproduction and production hybrids |  |
|  | Assembly and test of preproduction and production hybrids |  |
| WBS (L5) | Silicon Strip Modules | 19.0 |
| 1.1.2.3.1 | Design | 17.0 |
|  | Design of fixtures and methods for module testing |  |
| 1.1.2.3.3 | Production | 2.0 |
|  | Testing labor for preproduction modules |  |

3.2.	Coordination and Reporting

The U.S. ATLAS L2 Manager for the silicon subsystem is M. Gilchriese. The institution contact person for silicon subsystem activities at University of California, Santa Cruz is A. Seiden.  The task managers for silicon subsystem activities carried out at University of California, Santa Cruz are as follows:

Abe Seiden	1.1.2   	Silicon Strip System

Alex Grillo	1.1.2.1	Silicon Strip IC Electronics

Tim Dubbs	1.1.2.2	Silicon Strip Hybrids

Tim Dubbs	1.1.2.3	Silicon Strip Modules

3.3.	Collaboration with Other Groups and Institutions(no amendments are included in this section)

Design, construction and installation related to the silicon subsystem will be carried out in close communication and collaboration with other groups working on this and related subsystems.

4.	Contribution of Effort, Services and Equipment

4.1.	Effort

Subject to adequate funding by DOE , University of California, Santa Cruz will provide support for the scientific and technical personnel as indicated in section 2 during this period of performance.

5. 	Costs and Funding

An amount of $568.0K from ATLAS Project funds will be provided for the period October 1, 1999 - September 30, 2000 to cover work described under 3.1.1.

6.	Administration (no amendments are included in this section)

7.	General Considerations (no amendments are included in this section)

8.	Schedules and Milestones

University of California, Santa Cruz will make every effort to carry out their institutional responsibilities consistent with the overall ATLAS schedule.  In this amendment are listed the program milestones for this period of performance.

8.1.	Design, Fabrication and Installation Milestones

The program milestones for this period of performance relevant to University of California, Santa Cruz are listed here:

| WBS | Item | Baseline | Current | Milestone |
| --- | --- | --- | --- | --- |
| 1.1.2 | Silicon Strip System |  |  |  |
| 1.1.2.1 | Silicon Strip Electronics |  |  |  |
| 1.1.2.1.1 | Design/Engineering |  |  |  |
|  |  | 3-Mar-00 | 3-Mar-00 | Compl. Spec for preprod release order |
|  |  | 3-Mar-00 | 3-Mar-00 | Final Design Review |
| 1.1.2.1.3 | Production |  |  |  |
|  |  | 12-Dec-99 | 12-Dec-99 | Select approach/IC vendor |
|  |  | 31-Mar-00 | 31-Mar-00 | Start preproduction run |
|  |  | 1-Sep-00 | 1-Sep-00 | Complete preproduction fab |
| 1.1.2.2 | Silicon Strip Hybrids/Cables |  |  |  |
| 1.1.2.2.1 | Design/Engineering |  |  |  |
|  |  | 11-Feb-00 | 11-Feb-00 | Compl. preprod substrate design |
|  |  | 11-Feb-00 | 11-Feb-00 | Compl. preprod cable design |
|  |  | 11-Feb-00 | 11-Feb-00 | Compl. preprod fanout design |
|  |  | 11-Feb-00 | 11-Feb-00 | Hybrid Final Design Review |
|  |  | 11-Oct-00 | 11-Oct-00 | Start procurement prod. hybrids |
| 1.1.2.2.2 | Development/Protos |  |  |  |
|  |  | 8-Dec-99 | 8-Dec-99 | Compl test of 2nd proto hybrids |
| 1.1.2.2.3 | Production |  |  |  |
|  |  | 10-Dec-99 | 10-Dec-99 | Select hybrid substrate type |
|  |  | 23-Jun-00 | 23-Jun-00 | Compl fab of preprod substrate |
|  |  | 23-Jun-00 | 23-Jun-00 | Compl fab of preprod cable |
|  |  | 23-Jun-00 | 23-Jun-00 | Compl fab of preprod fanout |
|  |  | 23-Jun-00 | 23-Jun-00 | Compl proc of preprod components |
|  |  | 13-Oct-00 | 13-Oct-00 | Compl preproduction assembly |
| 1.1.2.3 | Silicon Strip Modules |  |  |  |
| 1.1.2.3.1 | Design/Engineering |  |  |  |
|  |  | 14-Jun-99 | 15-Nov-99 | Compl design of proto tooling |
|  |  | 27-Dec-99 | 27-Dec-99 | PDR of module assembly |
|  |  | 10-Nov-00 | 10-Nov-00 | FDR of module assembly |
| 1.1.2.3.2 | Development/Protos |  |  |  |
|  |  | 14-Jun-99 | 15-Nov-99 | Compl. Fab Tooling for proto assembly |
|  |  | 29-Nov-99 | 29-Nov-99 | Compl assembly of prototype modules |
|  |  | 27-Dec-99 | 27-Dec-99 | Compl tests of proto modules |
| 1.1.2.3.3 | Production |  |  |  |
|  |  | 10-Nov-00 | 10-Nov-00 | Compl fab of tools for preprod modules |

9.	Makers and Concurrence

The following persons concur in the terms of this Amendment.  These terms will be updated as appropriate in later Amendments to this Memorandum.

Makers of this Memorandum:

William J. Willis	date	Abe Seiden	date

U.S. ATLAS Project Manager		Director, Santa Cruz Institute for Particle Physics

University of California, Santa Cruz

M. Gilchriese	date

Silicon Subsystem L2 Manager

Concurrence:

Thomas B.W. Kirk	date

Associate Director, BNL