# U.S. ATLAS MOU NO. 9/02

Amendment

to

Memorandum of Understanding

between

Lawrence Berkeley National Laboratory

and

The U.S. ATLAS Project Office

For WBS 1.1 Silicon Subsystem

And Technical Coordination

Fiscal Year 2002

March 26, 2002

1.	Introduction

This Amendment is made to provide details of the work agreed to between the parties making the Memorandum of Understanding covering the specific  period of performance from October 1, 2001 through September 30, 2002.  It is subject to all the points of agreement and conditions in the current version of the parent Memorandum and the current version of the U.S. ATLAS Project Management Plan (U.S. ATLAS 97-7).

2.	Personnel

2.1.	List of Scientific Personnel

Participating scientists with anticipated fraction of their research time committed to ATLAS during this period of performance are:

| Name | ATLAS Fraction | Other Research Commitments/Comments |
| --- | --- | --- |
| M. Barnett | 0.2 | Particle Data Group, Theory |
| A. Ciocio | 1.0 |  |
| D. Costanzo | 0.5 | Arrived mid FY |
| K. Einsweiler | 1.0 |  |
| V. Fadeyev | 1.0 |  |
| M. Garcia-Sciveres | 0.75 | CDF |
| M. Gilchriese | 1.0 |  |
| C. Haber | 0.75 | CDF |
| I. Hinchliffe | 0.75 | Theory |
| S. Loken | 0.1 | Div. Office |
| A. Saavedra | 1.0 |  |
| M. Shapiro | 0.25 | CDF |
| J. Siegrist | 0.05 | Div. Head |
| H. Spieler | 0.05 | Instrumentation development |
| G. Trilling | 0.05 |  |
| L. Vacavant | 0.1 | CDF |

2.2.	Institutional Board Representative

M. Gilchriese is the present representative of Lawrence Berkeley National Laboratory on the U.S. ATLAS Collaboration Board.

2.3.	List of Technical Personnel

Participating technical personnel with the anticipated fraction of their time committed to ATLAS during this period of performance and their source(s) of support are given below:

Engineers

| Name | ATLAS Fraction | Source of Support |
| --- | --- | --- |
| E. Anderssen | 1.0 | LBNL/ATLAS |
| L. Blanquart | 1.0 | LBNL |
| F. Goozen | 0.9 | LBNL |
| E. Mandelli | 0.33 | ATLAS |
| G. Meddeler | 0.42 | ATLAS |
| J. Joseph | 0.25 | ATLAS |
| N. Hartmann | 1.0 | ATLAS |
| C. Vu | 0.5 | ATLAS |

Designers

| Name | ATLAS Fraction | Source of Support |
| --- | --- | --- |
| B. Holmes | 0.25 | ATLAS |
| Other | 0.25 | ATLAS |

Technicians

| Name | ATLAS Fraction | Source of Support |
| --- | --- | --- |
| F. McCormack | 1.0 | LBNL |
| T. Weber | 1.0 | LBNL |
| J. Wirth | 1.0 | LBNL |
| G. Zizka | 0.1 | ATLAS |
| R. Bartolo | 0.1 | ATLAS |

Others

| Name | ATLAS Fraction | Source of Support |
| --- | --- | --- |
| Shop personnel | 1.0 | ATLAS |
| Student labor | 2.0 | ATLAS |
| Student labor(other) | 0.5 | LBNL |

2.4.	Other Key Personnel

The Environment, Safety and Health officer for Lawrence Berkeley National Laboratory currently responsible for compliance with applicable ES&H policies associated with ATLAS participation by this institution is Kathy Hardy of Lawrence Berkeley National Laboratory.  The Quality Assurance officer for Lawrence Berkeley National Laboratory currently responsible for QA compliance of tasks performed by this institution is M. Gilchriese of Lawrence Berkeley National Laboratory.

3. 	Design, Prototype, Production and Installation Responsibilities

3.1.	Design, Prototype and Production Responsibilities for this Period of Performance

Lawrence Berkeley National Laboratory is responsible for effort defined during the U.S. ATLAS Project Estimate-to-Complete concluded in January 2002, and documented in the U.S. ATLAS Cost Books in the following WBS areas:

| WBS | Task Description |
| --- | --- |
| 1.1.1.1.1 | Mechanics Design |
| 1.1.1.1.2 | Prototypes |
| 1.1.1.3.1 | Electronics Design |
| 1.1.1.3.2 | Prototypes |
| 1.1.1.5.1 | Modules Design |
| 1.1.1.5.2 | Prototypes |
| 1.1.2.1.1 | IC Electronics Design |
| 1.1.2.1.2 | Development & Prototypes |
| 1.1.2.1.3 | Production |
| 1.1.2.2.2 | Hybrids/Cables/Fanouts Fabrication |
| 1.1.2.2.3 | Hybrids/Cables/Fanouts Production |
| 1.1.2.3.1 | Design of Assembly & Test Tooling |
| 1.1.2.3.2 | Development & Prototypes |
| 1.1.2.3.3 | Production |

3.2.	Coordination and  Reporting

The U.S. ATLAS L2 Manager for the silicon subsystem is M. Gilchriese. The institution contact person for silicon subsystem activities at Lawrence Berkeley National Laboratory is M. Gilchriese. The task managers for silicon subsystem activities carried out at Lawrence Berkeley National Laboratory are as follows:

WBS 1.1.1 Pixel System (M. Gilchriese)

WBS 1.1.1.1 Mechanics (M. Gilchriese)

WBS 1.1.1.3 Electronics (K. Einsweiler)

WBS 1.1.1.5 Modules (M. Garcia-Sciveres)

WBS 1.1.2 Silicon Strip System (C. Haber)

WBS 1.1.2.1 Silicon Strip IC Electronics (A. Ciocio)

WBS 1.1.2.2 Silicon Strip Hybrids (C. Haber)

WBS 1.1.2.3 Silicon Strip Modules (C. Haber)

- Collaboration with Other Groups and Institutions

No amendments are included in this section.

Design, construction and installation related to the silicon subsystem will be carried out in close communication and collaboration with other groups working on this and related subsystems.

4.	Contribution of Effort, Services and Equipment

4.1.	Effort

Subject to adequate funding by DOE, Lawrence Berkeley National Laboratory will provide support for the scientific and technical personnel as indicated in section 2 during this period of performance.

5. 	Costs and Funding

The incremental funding for the Lawrence Berkeley National Laboratory during fiscal year 2002 amounts to: $1,855,000 bring the total funding level to: $6,796,800.

## Table 1

Cumulative Cost Plan

5.1	Scope of Work

The U.S. ATLAS Project completed a re-baseline of it’s cost and schedule in January 2002.  This MOU supercedes or take precedent over all prior agreements between Lawrence Berkeley National Laboratory and the U.S. ATLAS Project Office.

The cost of work assigned or proposed by Lawrence Berkeley National Laboratory for the Silicon Subsystem, including: work that was completed, in-progress or planned through the Fiscal Year 2002 is shown at Level 5 of the US Atlas WBS structure in Table 1. This table is consistent with the actual cost reported ending in Fiscal Year 2001 and the Silicon Subsystem’s work plan for Fiscal Year 2002.

5.2	Review of Funding Allocations

Lawrence Berkeley National Laboratory has been allocated the following funds (Table 2) to perform work on behalf of the U. S. ATLAS Project for the Silicon subsystem.

## Table 2

Total Budget Allocation

5.3	Current Funding Allocation

This MOU establishes the net additional allocation of funding that will be provided to Lawrence Berkeley National Laboratory for work planned through Fiscal Year 2002.  The Current Funding Allocation is the difference between the Total Budget Allocation of all prior funding actions (Table 2) and the Cumulative Cost Plan for work planned through Fiscal Year 2002 (Table 1).  See Table 3 for summary details.

Table 3

Current Funding Allocation

6.	Administration (no amendments are included in this section)

7.	General Considerations (no amendments are included in this section)

8.	Schedules and Milestones

Lawrence Berkeley National Laboratory will make every effort to carry out their institutional responsibilities consistent with the overall ATLAS schedule.  In this amendment are listed the program milestones for this period of performance.

8.1.	Design, Fabrication and Installation Milestones

The program milestones for this period of performance relevant to Lawrence Berkeley National Laboratory and supported by the amended FY02 funding are listed here and correspond to the revised (ETC02) baseline schedule:

9.	Makers and Concurrence

The following persons concur in the terms of this Amendment.  These terms will be updated as appropriate in later Amendments to this Memorandum.

Makers of this Memorandum:

William J. Willis	date	Jim Siegrist	date

U.S. ATLAS Project Manager		Director, Physics Division

Lawrence Berkeley National Laboratory

A. Seiden	date

Silicon Subsystem L2 Manager

Concurrence:

Thomas B.W. Kirk	date

Associate Director, BNL