| Step | Plan | Actual |  |
| --- | --- | --- | --- |
| Mar. 5 | Install capillary, leak check, heaters, OSP B blankets |  |  |
| Mar. 6 | Finish ISP prep, bend continuity ISP, Attach ISPs |  |  |
| Mar. 7 | Route fibers, start ENV routing |  |  |
| Mar. 8 | Finish ENV routing, put upright |  |  |
| Mar. 9 | Install top optoboards, start testing |  |  |
| Mar. 10 | Slack |  |  |
| Mar. 11 | Slack |  |  |
| Mar. 12 | Finish opto testing, start mech work on opto |  |  |
| Mar. 13 | Finish mech work opto, attach and route heater cables. Start exhaust attach |  |  |
| Mar. 14 | Finish exhaust attach and leak check. Dress heater cables |  |  |
| Mar. 15 | Continuty. Can start |  |  |
| Mar. 16 | Can finish. Continuity |  |  |
| Mar. 17 | Slack |  |  |
| Mar. 18 | Slack |  |  |
| Mar. 19 | Repair. Continuity(if needed) |  |  |
| Mar. 20 | Slack |  |  |
| Mar. 21 | Slack |  |  |
| Mar. 22 | Slack |  |  |
| Mar. 23 | Final prep and box for SR1 |  |  |