U.S. ATLAS MOU NO. ?/00

Amendment

to

Memorandum of Understanding

between

State University of New York, Albany

and

The U.S. ATLAS Project Office

for Fiscal Year FY 2000

July 29, 1999

1.	Introduction

This Amendment is made to provide details of the work agreed to between the parties making the Memorandum of Understanding covering the specific  period of performance from October 1, 1999 through September 30, 2000.  It is subject to all the points of agreement and conditions in the current version of the parent Memorandum and the current version of the U.S. ATLAS Project Management Plan (U.S. ATLAS 97-7).

2.	Personnel

2.1.	List of Scientific Personnel

Participating scientists with anticipated fraction of their research time committed to ATLAS during this period of performance are:

| Name | ATLAS Fraction | Other Research Commitments/Comments |
| --- | --- | --- |
| M. Saj Alam | 0.5 | CLEO |
| S. C. Timm | 0.5 | CLEO |
| F. R. Wappler | 0.25 | CLEO |
| A. H. Mahmood | 0.25 | CLEO |
| B. S. Athar | 0.25 | CLEO |

2.2.	Institutional Board Representative

Saj Alam is the present representative of the State University of New York, Albany on the U.S. ATLAS Collaboration Board.

2.3.	List of Technical Personnel

Participating technical personnel with the anticipated fraction of their time committed to ATLAS during this period of performance and their source(s) of support are:

Engineers

| Name | ATLAS Fraction | Source of Support |
| --- | --- | --- |
| None |  | ATLAS Project |
| None |  | STATE UNIVERSITY OF NEW YORK, ALBANY |

Designers

| Name | ATLAS Fraction | Source of Support |
| --- | --- | --- |
| None |  | ATLAS Project |
| None |  | STATE UNIVERSITY OF NEW YORK, ALBANY |

Technicians

| Name | ATLAS Fraction | Source of Support |
| --- | --- | --- |
| None |  | STATE UNIVERSITY OF NEW YORK, ALBANY |
| None |  | ATLAS Project |

Software Professionals

| Name | ATLAS Fraction | Source of Support |
| --- | --- | --- |
| None |  |  |

Others

| Name | ATLAS Fraction | Source of Support |
| --- | --- | --- |
| None |  | ATLAS project |
| None |  | STATE UNIVERSITY OF NEW YORK, ALBANY |

2.4.	Other Key Personnel

The Environment, Safety and Health officer for the State University of New York, Albany currently responsible for compliance with applicable ES&H policies associated with ATLAS participation by this institution is Vincent Franconere of the State University of New York, Albany.  The Quality Assurance officer for the State University of New York, Albany currently responsible for QA compliance of tasks performed by this institution is Saj Alam of the State University of New York, Albany.

3. 	Design, Prototype, Production and Installation Responsibilities

3.1.	Design, Prototype and Production Responsibilities for this Period of Performance

3.1.1	Deliverables:  From U.S. ATLAS Project Funds:

The STATE UNIVERSITY OF NEW YORK, ALBANY will receive a total of $50K for work on the Silicon Subsystem(WBS 1.1.1) FY99 ATLAS Project funds for the work and deliverables summarized in the tables below.

| WBS (L5) | Pixel System | 50.0 |
| --- | --- | --- |
| 1.1.1.2 | Pixel Sensors | 47.0 |
| 1.1.1.2.3 | Production | 47.0 |
|  | U.S. contribution to purchase of preproduction and production sensors. |  |
| 1.1.1.4 | Pixel Hybrids | 3.0 |
| 1.1.1.4.2 | Development/Prototypes | 3.0 |
|  | Testing of flex hybrids |  |

3.2.	Coordination and  Reporting

The U.S. ATLAS L2 Manager for the silicon subsystem is M. Gilchriese. The institution contact person for silicon subsystem activities at State University of New York, Albany is S. Alam. The task managers for silicon subsystem activities carried out at State University of New York, Albany are as follows:

WBS 1.1.1.2 Pixel Sensors(S. Alam)

WBS 1.1.1.4 Pixel Hybrids(S. Alam)

3.3.	Collaboration with Other Groups and Institutions (no amendments are included in this section)

Design, construction and installation related to the silicon subsystem will be carried out in close communication and collaboration with other groups working on this and related subsystems.

4.	Contribution of Effort, Services and Equipment

4.1.	Effort

Subject to adequate funding by DOE or NSF, State University of New York, Albany will provide support for the scientific and technical personnel as indicated in section 2 during this period of performance.

5. 	Costs and Funding

An amount of $50K  from ATLAS Project funds will be provided for the period October 1, 1999 - September 30, 2000 to cover work described under 3.1.1.

An amount of $25K(matching funds) will be provided by Albany for the period October 1, 1998 - September 30, 2000 to cover work described under 3.1.

6.	Administration (no amendments are included in this section)

7.	General Considerations (no amendments are included in this section)

8.	Schedules and Milestones

State University of New York, Albany will make every effort to carry out their institutional responsibilities consistent with the overall ATLAS schedule.  In this amendment are listed the program milestones for this period of performance.

8.1.	Design, Fabrication and Installation Milestones

The program milestones for this period of performance relevant to State University of New York, Albany are listed here:

| WBS | Item | Baseline | Current | Milestone |
| --- | --- | --- | --- | --- |
| 1.1.1 | Pixel System | 29-May-00 | 1-Sep-00 | Baseline review |
| 1.1.1.2 | Pixel Sensors |  |  |  |
| 1.1.1.2.1 | Design/Engineering |  |  |  |
|  |  | 20-Jan-00 | 20-Jan-00 | Final Design Review |
|  |  | 19-Jul-00 | 19-Jul-00 | Complete preproduction design |
| 1.1.1.2.2 | Development/protos |  |  |  |
|  |  | 20-Jan-00 | 20-Jan-00 | Complete testing 2nd prototypes |
| 1.1.1.2.3 | Production |  |  |  |
|  |  | 20-Jan-00 | 20-Jan-00 | Select production detector type |
|  |  | 20-Jan-00 | 20-Jan-00 | Select detector vendors |
|  |  | 24-Feb-00 | 24-Feb-00 | Start preproduction procurement |
|  |  | 22-Jun-00 | 22-Jun-00 | Complete preproduction procurement |
| 1.1.1.4 | Pixel Hybrids |  |  |  |
| 1.1.1.4.1 | Design/Engineering |  |  |  |
|  |  | 10-Jul-00 | 10-Jul-00 | 3rd prototype design review |
|  |  | 4-Aug-00 | 4-Aug-00 | Compl. 3rd prototype design |
| 1.1.1.4.2 | Development/protos |  |  |  |
|  |  | 8-Feb-00 | 8-Feb-00 | Compl. Tests of 2nd protots |
|  |  | 8-Feb-00 | 8-Feb-00 | Select hybrid production vendor(s) |

9.	Makers and Concurrence

The following persons concur in the terms of this Amendment.  These terms will be updated as appropriate in later Amendments to this Memorandum.

Makers of this Memorandum:

William J. Willis	date	M. S. Alam	date

U.S. ATLAS Project Manager		State University of New York, Albany

M. Gilchriese	date

Silicon Subsystem L2 Manager

Concurrence:

Thomas B.W. Kirk	date

Associate Director, BNL