# x. Cost Summary

In this section we present cost estimates for the establishment and operation of a regional center for U.S. ATLAS and for the professional software development by U.S. ATLAS. It must be emphasized that these estimates are highly preliminary. There are significant uncertainties in both the requirements for a U.S. regional center, for software development in the U.S. and in the extrapolation of unit hardware costs into the operations phase of such a regional center. We would expect to refine these preliminary estimates in the course of preparing a proposal for a regional center, for software development and the associated computing management in the next few months.  But substantial uncertainties will remain even then and would be reflected in the appropriate contingencies for each cost element. We believe it is premature to assign such contingencies now and hence the cost estimates below are intended only to establish the approximate scale of the U.S. computing funding required. A detailed Work Breakdown Structure will also be developed in the course of preparing a proposal.

# x.1 U.S. ATLAS Computing Cost Model

Our understanding of the requirements for U.S. ATLAS computing and its relationship to the overall ATLAS computing has already been described in sections 3(software development) and 4(infrastructure). In order to make a cost estimate, we have fixed the requirements for the infrastructure (computing capacity, user disk storage, mass storage and personnel) in 2005 and have appropriately scaled these quantities in earlier years based on key milestones (e.g. a mock data challenge in 2003). The total number of FTE software professionals required has already been given in section 3. The parameters of this simple costing model are summarized in Table x.1.

|  | Quantity | UNIT |
| --- | --- | --- |
| CPU capacity in 2005 | 50000 | SpecInt95 |
| User disk storage in 2005 | 25000 | GB |
| Mass storage in 2005 | 250 | TB |
| Operations/support personnel in 2005-2006 | 14 | FTE |
| Professional software development personnel thru FY05 | 80 | FTE-years |

# Table x.1 ATLAS computing model as defined in the text.

x.2 Cost Estimate

Our preliminary estimates of hardware and personnel costs are given below in Tables x. 2 and x.3, respectively. The hardware costs include replacement costs as well as the cost of items added in a given year. All costs are in FY99 $K. The CPU and disk storage costs are scaled from current costs assuming decreasing costs per year (Moore's Law). The costs for mass storage have been estimated by scaling from current costs of tape drives and robots and tapes. The operations costs apply over the first few years of operation. We note that experience in current experiments implies the need for significant software development personnel during this period.

| Added or Replaced | FY99 | FY00 | FY01 | FY02 | FY03 | FY04 | FY05 | Operating | thru 05 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CPU(Si95) | 0 | 40 | 40 | 500 | 5000 | 5000 | 40000 | 12500 |  |
| $K/Si95 | 0.12 | 0.074 | 0.047 | 0.029 | 0.019 | 0.012 | 0.007 | 0.0038 |  |
| Cost($K)/year | 0 | 2.96 | 1.88 | 14.5 | 95 | 60 | 280 | 47.5 | 454 |
| Disk storage(GB) | 100 | 100 | 100 | 1000 | 1300 | 2500 | 22500 | 5000 |  |
| $K/GB | 0.1 | 0.063 | 0.04 | 0.025 | 0.016 | 0.01 | 0.006 | 0.004 |  |
| Cost($K)/year | 10 | 6.3 | 4 | 25 | 20.8 | 25 | 135 | 20 | 226 |
| Mass storage(TB) | 0 | 0 | 0 | 0 | 12.5 | 25 | 250 | 100 |  |
| Cost($K)/year | 0 | 0 | 0 | 0 | 332 | 82 | 330 | 130 | 744 |
| Total Cost($K) | 10 | 9 | 6 | 40 | 448 | 167 | 745 | 198 | 1424 |

# Table x.2 Preliminary estimate of hardware costs for ATLAS computing.

|  | FY99 | FY00 | FY01 | FY02 | FY03 | FY04 | FY05 | Operating | thru 05 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Operations(FTE) | 1.3 | 1.3 | 1.3 | 2.5 | 4.5 | 5.5 | 8.5 | 9 |  |
| Average($K)/FTE | 164 | 164 | 164 | 164 | 164 | 164 | 164 | 164 |  |
| Cost($K)/year | 213 | 213 | 213 | 410 | 738 | 902 | 1394 | 1476 | 4084 |
| Support(FTE) | 1 | 2 | 2.5 | 3 | 3 | 4 | 4 | 5 |  |
| Average($K)/FTE | 164 | 164 | 164 | 164 | 164 | 164 | 164 | 164 |  |
| Cost($K)/year | 164 | 328 | 410 | 492 | 492 | 656 | 656 | 820 | 3198 |
| Development(FTE) | 3.5 | 6 | 10 | 13 | 15 | 16 | 16 | 10 |  |
| Average($K)/FTE | 191 | 191 | 191 | 191 | 191 | 191 | 191 | 191 |  |
| Cost($K)/year | 670 | 1148 | 1914 | 2488 | 2870 | 3062 | 3062 | 1914 | 15212 |
| Total cost($K) | 1047 | 1689 | 2537 | 3390 | 4100 | 4620 | 5112 | 4210 | 22495 |

# Table x.3 Preliminary estimate of personnel costs for ATLAS computing.

In addition, there are costs for facilities improvement and maintenance, licenses and for training. These are estimated below in Table x.4. Not included are costs for software package purchases that may be needed. ATLAS-specific licenses will be negotiated through CERN and we assume here these are available at no cost. We also assume that facilities costs (space, power, installation, etc) continue to be offset at the current level of support for the PDSF(approximately 100K per year) and only incremental costs are shown.

| Costs/year | FY99 | FY00 | FY01 | FY02 | FY03 | FY04 | FY05 | Operating | thru 05 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Facilities costs($K)/year | 5 | 5 | 3 | 20 | 224 | 84 | 373 | 99 | 712 |
| Maintenance/licenses($K)/year | 20 | 20 | 20 | 50 | 50 | 50 | 100 | 100 | 310 |
| Training/($K)/year | 0 | 25 | 25 | 25 | 25 | 25 | 25 | 25 | 150 |
| Total cost($K) | 25 | 50 | 48 | 95 | 299 | 159 | 498 | 224 | 1172 |

.

# Table x.4 Preliminary estimate of facilities and other costs for ATLAS computing.

x.4 Total Costs and Funding

The very preliminary estimate of total costs through FY05 and operating costs per year is summarized in Table x.5. The level of precision implied by the numbers in Table x.5 is not justified but the values are given to high precision for consistency. Personnel costs associated with software development and support/operations are by far the largest fraction of the total cost. The inexorable reduction in unit CPU and storage costs allows the total hardware costs to be 10-15% of the total.

The total cost to establish an ARC and for U.S. ATLAS software development is estimated to be about $25M(FY99). If the level of ongoing support of software professionals at ANL and LBL continues at the expected level, then the total incremental cost to DoE+NSF would be about $20M(FY99). Similarly the total operating costs are estimated to be about $4.6M(FY99)/year or $3.9M(FY99) if the current level of ongoing support is available in 2005 and beyond. We would expect that some other costs for software professional personnel might also be offset by continuing support at other institutions, but have not included this in our estimate.

|  | Total THRU 2005($K) | Operating($K) |
| --- | --- | --- |
| CPU | 454 | 48 |
| User disk storage | 226 | 20 |
| Mass storage | 744 | 130 |
| Operating personnel | 4084 | 1476 |
| Support personnel | 3198 | 820 |
| Development personnel | 15212 | 1914 |
| Facilities | 712 | 99 |
| Licenses, maintenance,etc | 310 | 100 |
| Training | 150 | 25 |
| SUBTOTAL | 25090 | 4632 |
| Ongoing support of personnel(ANL+LBNL) | -5000 | -700 |
| GRAND TOTAL | 20090 | 3932 |

Table x.5 Summary of preliminary cost estimate through FY05 and the yearly operating cost thereafter.

y. Key Milestones

In this section we provide a brief overview of the schedule to establish a U.S. regional center and of software development. Key milestones are presented in Table y.1 and a more detailed schedule for near-term software development is given in Appendix A? In order to prepare a proper, and detailed, schedule for software development and the establishment of the computing infrastructure, there must be much more interaction among the interested U.S. participants and with the overall ATLAS computing management.

| Milestone | Date |
| --- | --- |
| First U.S. ATLAS computing proposal to DoE/NSF complete | April 1999 |
| Define software development pilot project and schedule | June 1999 |
| Complete current ATLAS code install and support | March 2000 |
| Define initial U.S. ATLAS software deliverables | April 2001 |
| Define ARC model for analysis/data access | May 2002 |
| Begin hardware acquisition of 10 % system | January 2003 |
| Complete 1st Mock Data Challenge | January 2004 |
| Begin hardware acquisition for production system | June 2004 |
| Import 1st reconstructed data from CERN | September 2005 |
| Begin physics analysis | January 2006 |

Table y.1 Key milestones for U.S. ATLAS Computing.